DMC Patient-Flow Hub — Renovation Plan

Review & Renovation Plan

Prepared: 2026-06-06 · Scope: full read-only review of the DMC Internal-Medicine

patient-flow web app (PHP 8.3 + MySQL + AdminLTE). Audience: hospital leadership/IT

management and the technical team. Status: proposal — no code was changed in this review.

Companion documents (in the repo): `CLAUDE.md` (architecture map + ER

diagram), `REVIEW-FINDINGS.md` (the full severity-rated findings

register; this plan references its IDs, e.g. SEC-01).

Contents

# 1. Executive summary

## Overall health

The application works and encodes a real, non-trivial clinical workflow (admission → assignment → patient-flow → discharge, consultations, statistics, registry). The data model is recognizable and the unit clearly depends on it. But its engineering health is poor and its security posture is critical. It is ~20,000 lines of un-frameworked, procedural PHP that mixes SQL, HTML, and JavaScript in single large files, with no automated tests, no audit trail, and no separation between the authorization layer and the data-mutation layer. It holds ~15,000 real patient records and ~323 user accounts.

## The biggest risks (lead with these)

This system is, as currently configured, exploitable by an unauthenticated attacker over

the network — including full patient-data theft, tampering, and destruction. These are not

theoretical; the relevant code was read and the worst cases re-verified line-by-line.

- Broken access control (Critical). The majority of "action" endpoints (discharge, modify,

delete, transfer, user management, exports) perform no authentication or authorization —    they can be called directly. Anyone can read, alter, or delete any patient record    (patients/dmc-patient-delete.php — SEC-01), and anyone    can make themselves an Administrator in one request (dmc-users-update.php    — SEC-02). This is OWASP's #1 risk category. [1]

- Pervasive SQL injection (Critical). Most queries are built by pasting request data into

SQL strings — the exact pattern OWASP and the PHP manual identify as the root cause of    injection. [2][4] An unauthenticated, internet-reachable endpoint (fetchicd10.php    — SEC-12) alone allows extracting any table, including password hashes.

- Data destruction is trivially available (Critical). Two leftover developer files

(reset-testcount.php — SEC-05, test-trans.php —    SEC-06) let anyone wipe discharge dates/assignments or write patient rows, unauthenticated.

- No transport security and exposed secrets (Critical). Traffic is forced to plain

HTTP (SEC-15); live database and email passwords are hardcoded in plaintext in    source (SEC-16/17). Treat those credentials as already compromised.

- No audit trail and no transactions (High). For a clinical record this is a

patient-safety and medico-legal gap: there is no reliable record of who changed/deleted what    (REL-02), the "who did it" fields are client-forgeable (SEC-22), and multi-step    clinical writes can half-complete (REL-01) on the non-transactional MyISAM tables.

## Headline recommendations

- Act today, before any code project: rotate the DB and SMTP passwords; delete the two dev

endpoints; put the app behind HTTPS and restrict it to the hospital network/VPN; take a   verified backup. (See Phase 0.)

- First engineering wave (≈4-6 weeks): a single mandatory server-side auth guard on every

endpoint, convert every query to prepared statements, encode all output, add   CSRF tokens and session/cookie hardening, fix the password-reset design, and stand   up an audit log. These map 1:1 to OWASP guidance. [1][2][3][6][9]

- Stabilize (parallel): delete ~37 MB of committed logs and dead code, migrate MyISAM →

InnoDB, add missing indexes, and fix the data-entry safety defects that can attach data   to the wrong patient (UX-01/02/03).

- Then renovate: de-duplicate the codebase (35-45% is duplication/boilerplate), rework the

statistics engine, and overhaul UI/UX, accessibility, and the printed reports.

- Strategy: harden in place first, then migrate incrementally to a modern PHP framework

(strangler-fig pattern [25]) — do not attempt a big-bang rewrite, and do not defer the   security fixes waiting for a rewrite. Reasoning in §6.

## Bottom line for decision-makers

The unit can keep using the app, but the Phase 0 containment steps should happen immediately and the Phase 1 security work should be resourced as an urgent, time-boxed project. The current exposure is the kind that leads to a reportable health-data breach. [21][22]

# 2. How to read this plan

- Priority: P0 (emergency, do now) · P1 (urgent, first wave) · P2 (important) · P3 (nice-to-have).

- Effort (rough, for a 1-2 dev team): S = hours-2 days · M = days-2 weeks ·

L = weeks-months.

- Finding IDs (e.g. SEC-01) cross-reference `REVIEW-FINDINGS.md`.

- Risk of the change itself is called out where a fix could plausibly break clinical use.

- [n] = citation in §8. Items marked ✅ were independently verified to a 3-vote bar against

primary sources during this review; others cite the relevant primary authority.

# 3. Recommendations by area

## 3.1 Security — highest priority

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk of the change |
| --- | --- | --- | --- | --- | --- | --- |
| S1 | No auth on action endpoints; UI-only authz; handlers run before role gate (SEC-01,04,07–11, SEC-20/21, ROOT-1/4) | Add a single included require_auth.php guard at the top of every non-public script: session_start, validate session, enforce deny-by-default role + object-ownership checks before any DB work. Centralize the role/capability matrix (from permissions.docx). [1][10]✅ | P1 | L | Session hardening (S6) | Medium — must mirror permissions.docx exactly or staff lose access; mitigate with a per-endpoint allow-list reviewed with a clinician |
| S2 | SQL injection everywhere (SEC-07–13, ROOT-2) | Convert all queries to parameterized prepared statements (mysqli/PDO); bind every value; allow-list any dynamic identifiers/ORDER BY; if PDO, set ATTR_EMULATE_PREPARES=>false. Remove all $_REQUEST string-interpolation. Prepared statements are OWASP's & PHP's primary defense; mysqli_real_escape_string is "STRONGLY DISCOURAGED". [2][3][4][5]✅ | P1 | L | A shared DB helper (C2) | Medium — broad edit surface; do per-module with tests; behavior should be identical |
| S3 | Stored/Reflected XSS of PHI (SEC-18, ROOT-3) | Wrap all output in htmlspecialchars(…, ENT_QUOTES, 'UTF-8'); use context-appropriate encoding for JS/URL/attribute contexts. Add Content-Security-Policy as defense-in-depth (after removing eval, SEC-26). [6][7][8]✅ | P1 | M | Remove eval (C-arch) | Low |
| S4 | Privilege escalation (SEC-02/03) | Never accept position/capability flags from the client for self-service; server-side allow-list of self-registerable roles (never Admin); admin-only, audited role changes. | P1 | S | S1 | Low |
| S5 | Broken password reset; weak hashing config (SEC-13/14, SEC-30) | Replace the md5(hash) token with a random 256-bit, single-use, time-limited token stored hashed; parameterize the reset queries; keep password_hash() (bcrypt/Argon2id) and widen member_password to varchar(255). [12][14][18] | P1 | M | S2 | Low |
| S6 | Weak sessions/cookies; no CSRF (SEC-19/23) | Set HttpOnly+Secure+SameSite on cookies; session_regenerate_id(true) on login; idle + absolute timeouts; invalidate the remember-me token on logout. Add synchronizer CSRF tokens to all state-changing requests; accept $_POST only. [9][13]✅(CSRF) | P1 | M | HTTPS (S8) | Low-Medium — timeouts change UX; pick clinically sensible values |
| S7 | Secrets in code (SEC-16/17) | Move DB/SMTP creds to environment/secret store outside web root; rotate both now; remove from source and history. | P0/P1 | S | — | Low |
| S8 | No HTTPS / headers (SEC-15/27) | Force HTTPS (redirect 80→443), enable HSTS; add CSP, X-Frame-Options/frame-ancestors, X-Content-Type-Options: nosniff, Referrer-Policy. [23][24] | P0/P1 | S | TLS cert | Low |
| S9 | Destructive dev endpoints; PHI in logs/debug; abandoned PHPExcel (SEC-05/06/24/25) | Delete reset-testcount.php, test-trans.php; remove all var_dump/debug echoes; display_errors=Off; log outside web root; replace PHPExcel with PhpSpreadsheet. | P0/P1 | S-M | — | Low |
| S10 | $_REQUEST, eval, IDOR object checks (SEC-26/28, SEC-21) | Use $_POST/$_GET deliberately; return JSON from dashboard fragments (no eval); object-ownership checks on every record action. | P1-P2 | M | S1/S2 | Low |

## 3.2 Reliability & data integrity

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | No audit trail; forgeable actor (REL-02, SEC-22) | Append-only audit log (actor from session, action, entity, before/after, timestamp) on every clinical write; never trust client userid/admitted_by. Aligns with HIPAA audit-controls expectation. [20][21][19] | P1 | M | S1 | Low |
| R2 | No transactions; half-completed transfers (REL-01/08/09) | After InnoDB migration (D1), wrap multi-statement writes (transfers, imports, two-phase discharge) in transactions; copy BED; fix actor attribution. [16] | P1-P2 | M | D1 | Low |
| R3 | Concurrent-edit races; nondeterministic shuffle (REL-03) | Targeted UPDATE … WHERE ID=? in the shuffle; optimistic concurrency (version/updated_at) on patient edits. | P2 | M | D1 | Medium — changes assignment behavior; validate with a clinician (CLIN-05) |
| R4 | Hard deletes destroy history (REL-05) | Soft-delete + audit; restrict delete to Admin server-side. | P1-P2 | M | S1, audit (R1) | Low |
| R5 | No backup/DR/migration story (REL-04) | Scheduled, tested DB backups + retention; adopt a schema-migrations tool. | P0/P1 | S-M | — | Low |
| R6 | Inconsistent reverse-discharge / phase-2 dates (REL-06/07) | One canonical reverse-discharge; decide med_DISDATE vs DISDATE semantics. [NEEDS CLINICAL REVIEW] | P2 | S | Clinical sign-off | Medium — clinical semantics |

## 3.3 Database

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | MyISAM main tables (DB-01, ROOT-6) | Migrate all tables to InnoDB (utf8mb4) — enables transactions, row-locking, FKs. Standard, documented procedure. [15] | P1 | M | Backup (R5) | Medium — test thoroughly; index/locking behavior changes |
| D2 | No FKs / orphan refs (DB-02) | Clean orphans, then add foreign keys (consultant/admitted_by/diagnosis). [16] | P2 | M | D1 | Medium — exposes existing bad data; fix data first |
| D3 | Missing indexes; non-sargable stat queries (DB-03, PERF-02) | Add indexes on MRN, consultant_id, current_location; rewrite stats to use range predicates instead of MONTH()/YEAR() on indexed columns (function-wrapping defeats indexes). [17] | P1-P2 | M | D4 (MRN type) | Low |
| D4 | MRN type mismatch; diagnoses as JSON; duplicate tables (DB-04/05/06) | Standardize MRN type + index; normalize diagnoses to a patient_diagnoses join table (keep JSON as cache); merge speciality/other_specialities; replace picupatients_temp with a status flag. [NEEDS CLINICAL REVIEW: MRN format] | P2-P3 | L | D1, migrations | Medium — data backfill |
| D5 | Mixed charsets; dead tables (DB-07/08) | Standardize utf8mb4; drop consultation_details/Notes after backup (or implement). | P2-P3 | S-M | D1 | Low |

## 3.4 Code quality & architecture

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| C1 | No layering; logic in HTML; untestable (ARCH-01/04, ROOT-5) | Extract a thin layer: config.php, a DB helper, auth guard, shared template partials, and pure functions (census, LOS, shuffle-plan, readmission). Add PHPUnit; first test target = the shuffle algorithm. | P2 | L | C2 | Low (additive) |
| C2 | Duplicated DB connection + two idioms (ARCH-02, SIMP-01-DB) | One connection from config.php; one prepared-statement helper used everywhere (folds into S2). | P1 | S-M | S7 | Low |
| C3 | POST-in-page + JS redirects (ARCH-03) | Dedicated action endpoints using POST-Redirect-GET (header('Location')). | P2 | M | S1 | Low |
| C4 | die()/raw-error output; naming hazards; latent bugs (ARCH-05/06/07/08) | Central error handler + generic messages; planned rename migration (specilaity, discahrge_type, $access_PICU_); delete dead Auth::update(); fix $isExpiryDate typo. | P2 | M | — | Low-Medium (renames) |

## 3.5 Simplification (dead code / duplication)

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| X1 | ~37 MB committed logs (SIMP-01) | Delete all php_errorlog; .gitignore; log outside web root. | P0/P1 | S | — | Low |
| X2 | Patient-card/census/ICD-10 duplicated ~7-13× with N+1 (SIMP-02) | Shared census(), render_patient_card(), cached load_icd10_map() (use tb-patients.php as the clean template). Centralize the one definition of "active" (CLIN-08). Est. −1,500-2,500 LOC, kills N+1s. | P2 | L | C1, CLIN-08 | Low-Medium — visible lists change; snapshot-test outputs |
| X3 | Stats interval/readmission blocks duplicated across 9 files; A4 twins (SIMP-03, PERF-01) | Shared period/aggregation helpers; merge A4 yearly/monthly; grouped-SQL aggregation. Fixes cross-year bugs in one place (CLIN-02). | P2-P3 | L | C1, CLIN-02 | Medium — report numbers must reconcile pre/post |
| X4 | Dead code/weight (SIMP-04/05) | Delete empty dashboard fragments, work-orderes/, dead role filter, unused SELECTs, display:none A4 page, duplicate dropdown endpoint. | P1-P2 | S | — | Low |

## 3.6 Performance & scalability

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| P1 | A4 reports ~1,800/3,500+ queries; dashboard ~70 (PERF-01/03) | Replace per-month/per-day/N+1 loops with grouped aggregate SQL; JOIN names; cache aggregates. | P2 | L | D3, X3 | Medium — verify report parity |
| P2 | Function-wrapped indexed dates (PERF-02) | Range predicates (col BETWEEN ? AND ?). [17] | P1-P2 | M | D3 | Low |
| P3 | 72k-row ICD-10 loaded per page; SELECT (PERF-04/05) | Cache ICD-10 / JOIN; select needed columns; COUNT() for counts. | P2 | M | X2 | Low |
| P4 | Full-reload refresh model (PERF-06) | Cache aggregates (short TTL/summary table); AJAX partial refresh. | P3 | M | P1 | Low |

## 3.7 UI, accessibility & print

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| U1 | Clinical status by color alone; low contrast (UI-01/02) | Add icon + text to every status (TB, readmission, long-term, "still in", ICU); visible LOS-category label; WCAG-AA contrast. Patient-safety relevant (missed TB/isolation cue). | P1-P2 | S-M | — | Low |
| U2 | Labels not associated; duplicate IDs in loops; focus trap disabled (UI-03/04) | Unique IDs per row; proper for/id; restore modal focus trapping (Select2 dropdownParent). | P2 | M | — | Low |
| U3 | A4 reports: CDN-dependent, display:none hides KPI table, fixed-height clipping, browser-print (UI-05/06/07/08) | Vendor CSS/JS locally; un-hide the KPI/charts page; natural flow + page-break-inside:avoid; move to server-side PDF. | P2 | M-L | X3 | Medium — report layout rework |
| U4 | Not responsive for tablets; inline-style "design system"; centered inputs (UI-09/10/11) | Responsive columns/tables, .modal-lg; utility classes; left-align text. | P2-P3 | M | — | Low |
| U5 | Login a11y; icons/branding/typos (UI-12/13/14) | Doctype/lang/labels/required; semantic icons; fix branding & typos; aria-label on icon buttons. | P3 | S | — | Low |

## 3.8 UX & clinical workflow

| # | Problem (IDs) | Proposed change | Pri | Effort | Dependencies | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| W1 | Save-on-every-change, no confirm, lying green flash (UX-01) | Debounced/explicit save that reads the server response; confirm on identity fields (MRN/name); undo via audit. Prevents silent wrong-patient edits. | P1 | M | R1 | Low |
| W2 | Broken quote corrupts "assign to consultant" (UX-02) | One-line fix to close the value attribute in newpatients/dmc-assign-to-primary.php:10. Highest safety-to-effort ratio. | P1 | S | — | Low |
| W3 | Validation non-empty-only; no server validation (UX-03) | Typed/constrained inputs (age numeric range, MRN format, no future admit date) + server-side validation + inline field errors. | P1-P2 | M | S2 | Low |
| W4 | No confirmation on discharge/transfer/reverse (UX-04/07) | Confirm dialog showing patient name + MRN on every transition; act on success only. | P1 | S-M | — | Low |
| W5 | Inconsistent enums; invisible pipeline; unexplained two-phase discharge (UX-05/08/09/11/12) | Single source of truth per enum; per-card status stepper + unassigned-count badge; label the discharge phases & "New Patient?" toggle. [NEEDS CLINICAL REVIEW] | P2 | M | CLIN-05/06/07 | Low |

## 3.9 Clinical-workflow correctness — [NEEDS CLINICAL REVIEW]

These (CLIN-01…09) are not bugs to fix unilaterally — a clinician must confirm intent first: readmission window (30-day vs "72hr", CLIN-01), cross-year aggregation & LOS/DST (CLIN-02/03), settings thresholds' meaning/use (CLIN-04), auto-assignment policy (CLIN-05), MORTALITY vocabulary (CLIN-06), two-phase discharge semantics (CLIN-07), the canonical "active" definition (CLIN-08), and TB-list maintenance (CLIN-09). See §7.

# 4. Prioritized, phased roadmap

Sequenced to respect dependencies (auth guard + DB helper before per-endpoint hardening; backup before InnoDB; InnoDB before FKs/transactions; "active" definition before list de-duplication; clinical sign-off before changing clinical logic).

## Phase 0 — Emergency containment (hours-days, mostly ops, no rewrite) — P0

- Rotate the DB and SMTP passwords (S7); remove them from any shared/Downloads copies.

- Delete reset-testcount.php and test-trans.php from production (S9).

- Force HTTPS and, if feasible, restrict the app to the hospital network/VPN until

Phase 1 lands (S8).

- Take a verified, restorable backup of the database (R5).

- Delete the committed php_errorlog files; turn off display_errors (X1/S9).

Exit: secrets rotated, dev endpoints gone, traffic encrypted/restricted, backup verified.

## Phase 1 — Critical security & data-integrity (≈4-6 weeks) — P1

Mostly patch-in-place, done module-by-module with a test added per module.

- Central auth guard on every endpoint; centralize the role/capability matrix (S1, S4).

- Prepared statements everywhere via a shared DB helper (S2, C2).

- Output encoding + remove eval; baseline CSP (S3, S10).

- CSRF tokens + session/cookie hardening (S6).

- Fix password reset + hashing config (S5).

- Audit log foundation; actor from session only (R1, SEC-22).

- HTTPS/headers finalized (S8); secrets fully externalized (S7).

- Data-safety quick wins: W2 (assign-quote), W1/W4 (confirmations & trustworthy saves),

W3 (validation).

Exit: no unauthenticated endpoint; no string-built query; all output encoded; CSRF on all

writes; reset flow safe; every clinical write audited. Re-run a security pass to confirm.

## Phase 2 — Stabilization & quick wins (overlapping, ≈3-6 weeks) — P1/P2

- MyISAM → InnoDB (D1) → transactions on multi-step writes (R2).

- Indexes + sargable stat queries (D3, P2).

- Soft-delete (R4); backups/migrations tooling (R5).

- Delete remaining dead code/weight (X4); central error handling (C4).

- Status color+icon/contrast accessibility safety fix (U1).

Exit: transactional integrity on clinical writes; no full-table-scan on hot paths;

reversible deletes; key a11y safety cue fixed.

## Phase 3 — Refactor & UI/UX overhaul (≈2-4 months) — P2/P3

- Introduce layering + PHPUnit; extract shared helpers/partials (C1, C3).

- De-duplicate lists/census/ICD-10 (X2) on a single "active" definition (CLIN-08).

- Statistics engine rework: grouped SQL + caching; merge A4 twins (X3, P1, P4).

- UI/UX overhaul: responsive/tablet, accessibility, the data-entry workflow, the status

pipeline (U2/U4, W5), and server-side PDF reports (U3).

- Normalize diagnoses/MRN/specialty schema (D4/D5, D2).

Exit: materially smaller, testable codebase; fast, correct stats; accessible, tablet-ready

UI; reliable printed reports.

## Phase 4 — Re-platform decision & strangler migration (≈4+ months) — P3

If approved (§6), incrementally migrate to a modern framework (Laravel/Symfony/Slim) using the strangler-fig pattern [25][26]: stand up the framework alongside, route new and legacy modules through it one at a time behind the existing URLs, retire procedural files as they're replaced. Add CI. Never a big-bang rewrite.

## Phase 5 — Nice-to-haves — P3

Branding/typo cleanup (U5), semantic icons, real-time dashboard refresh (P4), MFA, richer reporting.

# 5. Effort & priority summary

| Phase | Theme | Priority | Rough effort | Can start |
| --- | --- | --- | --- | --- |
| 0 | Containment (ops) | P0 | S | Now |
| 1 | Security + data-integrity core | P1 | L (4-6 wk) | After Phase 0 backup |
| 2 | InnoDB, indexes, soft-delete, a11y safety | P1/P2 | M-L | Overlaps Phase 1 |
| 3 | De-dup, stats engine, UI/UX, schema | P2/P3 | L (2-4 mo) | After Phase 1 |
| 4 | Framework migration (strangler) | P3 | L (4+ mo) | After Phase 1, decision-gated |
| 5 | Nice-to-haves | P3 | S-M | Anytime |

# 6. Patch in place vs. rewrite / re-platform

## What is patchable in place (do not wait for a rewrite)

Every Critical and most High items — auth guard, prepared statements, output encoding, CSRF, session hardening, HTTPS/headers, secrets rotation, deleting dev endpoints, audit logging, InnoDB migration, indexes, soft-delete, and the data-entry safety fixes. None require a framework; they require disciplined, systematic edits and tests. This is the bulk of the risk reduction and it must happen on the current codebase, now.

## What realistically requires re-platforming

Durable separation of concerns, centralized auth middleware, an ORM/query layer that eliminates the SQL-injection class wholesale, templating that removes the duplication/XSS surface, a real test harness, and a maintainable statistics engine. Retrofitting all of this onto ~20k LOC of mixed procedural PHP eventually reconstructs a framework by hand.

## Honest recommendation

Harden in place first (Phases 0-2), then migrate incrementally (Phase 4) — do not big-bang rewrite. Reasoning:

- The security exposure is too urgent to gate on a months-long rewrite; hardening is achievable

on the current code and delivers the most risk reduction per week.

- A big-bang rewrite of a live clinical system is high-risk and historically prone to failure;

the strangler-fig approach [25] lets the app keep running while modules move to a framework   one at a time, with each step independently shippable and testable. Framework upgrade/migration   tooling supports this incremental path [26].

- Some cleaner files (tb-patients.php, statistics/kpis.php, control.php) already show the

target patterns and can seed the shared helpers, making Phase 3 a natural on-ramp to Phase 4.

- Decision gate: commit to migration only after Phase 1, and choose the framework based on

team familiarity (Laravel for batteries-included; Symfony for long-term/structured; Slim for a   lighter touch).

# 7. Decisions & input needed

Clinical (must confirm before changing the logic) — CLIN-01…09:

- The intended readmission window (code: 30-day lookback labelled "72hr") — CLIN-01.

- Intended reporting periods (cross-year aggregation bugs) and the LOS definition

(calendar days? inclusive? DST handling) — CLIN-02/03.

- Meaning/intended use of the settings thresholds (short_los/long_los/min/max_) and

the capacity formula — CLIN-04.

- The auto-assignment ("shuffle") policy (fairness, ICU/TB handling, caps) — CLIN-05.

- The MORTALITY/disposition vocabulary and the two-phase discharge semantics

(med_DISDATE vs DISDATE, delay) — CLIN-06/07; the canonical "active patient"   definition — CLIN-08; TB-list maintenance ownership — CLIN-09.

- MRN format (numeric vs alphanumeric/zero-padded) — drives D4.

Product / operational / leadership:

- Is the app internet-facing or intranet/VPN-only? (Sets breach blast-radius and urgency.)

- Hosting & TLS: can we enable HTTPS and restrict network access immediately? (Phase 0.)

- Compliance regime (HIPAA / local health-data law) and breach-notification obligations

given the current exposure. [21][22]

- Budget/timeline & team for Phases 1-3; framework choice for Phase 4.

- Backup/retention policy and who owns ongoing maintenance (hospital vs the white-label vendor).

- Open items from CLAUDE.md §10 (e.g. members.active default — confirmed NULL, so

self-registered accounts are inactive until an Admin activates; the SEC-02 unauth   role/active update is the self-contained escalation path).

# 8. Evidence basis & citations

This plan's security recommendations are grounded in primary sources. During this review, the core claims (✅) were independently verified to a 3-vote adversarial bar against primary sources (OWASP + php.net); the remaining citations are the relevant primary authorities (fetched during research) for areas not put through that same verification pass — flagged transparently so they can be confirmed in a focused follow-up if desired.

Verified ✅ (OWASP / PHP, 3-vote):

- OWASP Top 10 2021 — A01 Broken Access Control. https://owasp.org/Top10/2021/A01_2021-Broken_Access_Control/

- OWASP Top 10 2021 — A03 Injection. https://owasp.org/Top10/2021/A03_2021-Injection/

- OWASP — SQL Injection Prevention Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/SQL_Injection_Prevention_Cheat_Sheet.html

- PHP Manual — SQL Injection. https://www.php.net/manual/en/security.database.sql-injection.php

- PHP Manual — mysqli prepared statements. https://www.php.net/manual/en/mysqli.quickstart.prepared-statements.php

- OWASP — Cross-Site Scripting Prevention Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Cross_Site_Scripting_Prevention_Cheat_Sheet.html

- PHP Manual — htmlspecialchars. https://www.php.net/manual/en/function.htmlspecialchars.php

- OWASP — Content Security Policy Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Content_Security_Policy_Cheat_Sheet.html

- OWASP — CSRF Prevention Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Cross-Site_Request_Forgery_Prevention_Cheat_Sheet.html

- OWASP — Authorization Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Authorization_Cheat_Sheet.html

- OWASP — Top 10 → Cheat Sheet index. https://cheatsheetseries.owasp.org/IndexTopTen.html

Primary authorities for the remaining areas (cite-and-confirm):

- PHP Manual — password_hash(). https://www.php.net/manual/en/function.password-hash.php

- PHP Manual — Session Security. https://www.php.net/manual/en/session.security.ini.php

- OWASP — Session Management / Forgot Password / Password Storage Cheat Sheets. https://cheatsheetseries.owasp.org/

- MySQL 8.4 — Converting Tables to InnoDB. https://dev.mysql.com/doc/refman/8.4/en/converting-tables-to-innodb.html

- MySQL 8.4 — InnoDB & ACID / Foreign Keys. https://dev.mysql.com/doc/refman/8.4/en/mysql-acid.html

- MySQL 8.4 — Optimization & Indexes (sargability). https://dev.mysql.com/doc/refman/8.4/en/optimization-indexes.html

- NIST SP 800-63B — Digital Identity (authentication). https://nvlpubs.nist.gov/nistpubs/SpecialPublications/NIST.SP.800-63B-4.pdf

- NIST SP 800-92 — Guide to Computer Security Log Management. https://csrc.nist.gov/pubs/sp/800/92/final

- NIST SP 800-66r2 — Implementing the HIPAA Security Rule. https://csrc.nist.gov/pubs/sp/800/66/r2/final

- HIPAA Security Rule — 45 CFR §164.312 (Technical safeguards incl. audit controls). https://www.ecfr.gov/current/title-45/subtitle-A/subchapter-C/part-164/subpart-C/section-164.312

- HHS — Breach Notification Rule. https://www.hhs.gov/hipaa/for-professionals/breach-notification/index.html

- OWASP — Secure Headers Project. https://owasp.org/www-project-secure-headers/

- NCSC — Using TLS to protect data. https://www.ncsc.gov.uk/guidance/using-tls-to-protect-data

- M. Fowler — Strangler Fig Application (incremental migration). https://martinfowler.com/bliki/StranglerFigApplication.html

- Symfony — Migration / upgrade guidance. https://symfony.com/doc/current/migration.html

Verification stats from this review's research pass: 6 search angles, 33 primary sources fetched, 161 candidate claims, 25 verified (25 confirmed / 0 refuted), synthesized to 8 high-confidence findings. The session-hardening, password, MySQL, audit/HIPAA, PHI-handling, and framework-migration sections are backed by the named primary sources above but were not run through the 3-vote pass — a focused follow-up can confirm specifics if required for an audit.

End of plan. A polished .docx version accompanies this Markdown copy.